## Slide 1: Vulnerability I4.3 NTLM v2 - Overview
NTLMv1 hash is always at the same length, it is only a matter of seconds if an attacker wants to crack it. In addition, the challenge-response mechanism exposes the password to offline cracking. It is recommended not to use it if possible.
NTLM v2 also uses the same flow as NTLMv1 but has two changes:
The client includes a timestamp when it sends the username to the client .
The targeted server generates a variable-length challenge (instead of a 16-byte challenge). These changes help mitigating relay attacks.

## Slide 2: Vulnerability I4.3 NTLM v2 – Remediation Plan
How we push changes to servers?
Group policy Objects will be used to push NTLMv2 configuration to targeted servers.
Default GPO refresh Interval : 90 minutes
Default Downtime : Zero minutes
How to detect if change happens?
Project Team will check LMCompatibilityLevel set to “5” and result set of policies value set to “Send NTLM v2 response Only – Refuse LM & NTLM” on the machine.
What happens if changes does not apply successfully?
Application should not be affected; older Policy should still be in effect.
Rollback Plan
Unlink GPO and revert to older configuration.

## Slide 3: Vulnerability I4.3 NTLM v2 – Deployment Plan
***Time Zone shown in the table is Sydney, Melbourne Time (AEST)
DEPLOYMENT DATE |  | NON-CRITICAL |  |  |  |  |  | CRITICAL |  |  |  | 
 |  | Group A | Group B | Group C | Group D | Group E | Group F | Group G | Group H | Group I | Group J | Group K
 |  | 12-Sep | 16-Sep | 17-Sep | 21-Sep | 23-Sep | Patching window | 24-Sep | 26-Sep | 28-Sep | 8-Oct | Patching window
 |  | MON | FRI | SAT | WED | FRI | Patching Day | SAT | MON | WED | SAT | Patching Day
DEPLOYMENT | START | 8:00 AEST | 8:00 AEST | 8:00 AEST | 8:00 AEST | 8:00 AEST | As per detailed mentioned in cmdb patching window & based on discussion with server Owner | 8:00 AEST | 8:00 AEST | 8:00 AEST | 8:00 AEST | As per detailed mentioned in cmdb patching window & based on discussion with server Owner
DEPLOYMENT | FINISH | 11:00 AEST | 11:00 AEST | 11:00 AEST | 11:00 AEST | 11:00 AEST |  | 11:00 AEST | 11:00 AEST | 11:00 AEST | 11:00 AEST | 
DEPLOYMENT VALIDATION | START | 12:00 AEST | 12:00 AEST | 12:00 AEST | 12:00 AEST | 12:00 AEST |  | 12:00 AEST | 12:00 AEST | 12:00 AEST | 12:00 AEST | 
DEPLOYMENT VALIDATION | FINISH | 15:00 AEST | 15:00 AEST | 15:00 AEST | 15:00 AEST | 15:00 AEST |  | 15:00 AEST | 15:00 AEST | 15:00 AEST | 15:00 AEST | 
HYPERCARE - POST CHANGE | START | 15:01 AEST | 15:01 AEST | 15:01 AEST | 15:01 AEST | 15:01 AEST |  | 15:01 AEST | 15:01 AEST | 15:01 AEST | 15:01 AEST | 
HYPERCARE - POST CHANGE | FINISH | 18:00 AEST | 18:00 AEST | 18:00 AEST | 18:00 AEST | 18:00 AEST |  | 18:00 AEST | 18:00 AEST | 18:00 AEST | 18:00 AEST | 

## Slide 4: Vulnerability I4.3 NTLM v2 - Questions
Build remediation artefacts
Roll out Plan
Questions to Applications Owners:
What is your preferred deployment dates and time/timezone?
  Business days (business hours)
  Business days (outside business hours)
  Weekends
If server reboot is required, are there any manual steps required to start the application? Please specify the resources( including e-mail and mobile number) that can run those steps post change deployment or provide detailed instructions what need to be done.
Once applications (services) are reestablished are there any tests required to be executed to confirm availability?
Is there any Testing team member who can validate App workability after deployment?
Questions to Server Owners:
What is your preferred deployment dates and time/timezone?
  Business days (business hours)
  Business days (outside business hours)
  Weekends
Is Application server accessing CIFS(for accessing file shares on Unix/Linux) and sending Authentication package NTLM?
Do you have any specific Sign Off criteria, which should be considered after deployment?
What is typical hyper care period for this change?